TABLE OF CONTENTS

1	IDENTIFICATION	1

1.1	Document overview	1

1.2	Abbreviations and Glossary	1

1.2.1	Abbreviations	1

1.2.2	Glossary	2

1.3	References	2

1.3.1	Project References	2

1.3.2	Standard and regulatory References	2

1.4	Conventions	2

2	Project Management	2

2.1	Team,  responsibilities	2

2.2	Work breakdown structure, tasks, planning	2

2.2.1	Task n	3

2.3	Resource identification	3

2.4	Relationships with project stakeholders	3

2.4.1	Customer or end-user involvement	3

2.4.2	Subcontractor management	3

2.4.3	Relationships with other teams	3

2.5	Communication	3

2.5.1	Meetings	3

2.5.2	Reviews	3

2.6	Training	3

3	System requirements and project input data	3

4	Configuration management	4

4.1	Software configuration management	4

4.2	Documentation configuration management	4

5	Software development management	4

5.1	Software development process	4

5.2	Software development tools	4

5.2.1	Tools	4

5.2.2	Obsolescence management	5

5.3	Software development rules and standards	5

6	Tests phases management	5

6.1	Integration tests	5

6.2	Verification tests	5

6.2.1	Phase 1	5

6.2.2	Phase 2	6

7	Problems resolution	6

- IDENTIFICATION

  - Document overview

This document contains the project management plan of software XXX.

  - Abbreviations and Glossary

    - Abbreviations

Add here abbreviations

    - Glossary

Add here words definitions

  - References

    - Project References

| # | Document Identifier | Document Title |
| --- | --- | --- |
| [R1] | ID | Add your documents references. One line per document |

    - Standard and regulatory References

| # | Document Identifier | Document Title |
| --- | --- | --- |
| [STD1] | ISO 13485:2003 | Medical devices – Quality management systems – Requirements for regulatory purposes |
| [STD2] | ISO 14971:2007 | Medical devices – Application of risk management to medical devices |
| [STD3] | IEC/TR 80002-1:2009 | Medical device software -- Part 1: Guidance on the application of ISO 14971 to medical device software |
| [STD4] | ISO 62304:2006 | Medical Devices – Software life cycle processes |

  - Conventions

Typographical convention.

Any other convention.

- Project Management

The section describes the organizational structure of the XXX project, the corresponding responsibilities and the flows of internal information.

  - Team,  responsibilities

The organizational structure is:  Describe the team, Insert diagram of organization if necessary

| Title | Name | Responsibilities |
| --- | --- | --- |
| Project Manager | John Smith | Manages the costs, quality and schedule of the project, manages relationship with end users… |
| And so on … |  |  |

  - Work breakdown structure, tasks, planning

The tasks of the project are described in the table below.

Insert a table or list or diagram describing the tasks.

The Working Breakdown Structure (WBS) of the XXX project identifies all the tasks to the development of XXX product. If necessary, add a WBS codification.

The planning below contains all tasks of the project and the links between tasks.

Insert a table or list or diagram describing the planning.

Remark: for small projects, a gantt diagram is enough for this section!

Important, list the deliverables and reviews of each phase of the project

    - Task n

Optional, add a sub-section for each task with:

- Inputs of the task

- Content of the task

- Outputs of the task

- Task reviews (in, if necessary, and out).

Verification tasks are described more precisely in “verification tests” section.

If you instantiate the “software development plan” document, you may add a reference to that doc and remove these sub-sections.

  - Resource identification

If specific resources are need for the project such as a calibrated measurement tool or a simulator, they shall be identified, referenced and managed in configuration.

  - Relationships with project stakeholders

    - Customer or end-user involvement

Describe how the customer or end-user is involved in the software development: meetings, reviews, and presentations of intermediate versions …

    - Subcontractor management

Describe how subcontractors are managed: statement of work, reviews, validation, verification …

    - Relationships with other teams

Optionnal

Describe relationships with other teams of your company, like the team in charge of the system design.

  - Communication

    - Meetings

Describe what kinds of meetings are organized during the project and what happens in these meeting. This may be described in your quality management system. In this case, this section is not necessary.

    - Reviews

Describe what kinds of reviews are organized during the project: launch review, design reviews, tests reviews and what happens in these reviews. This may be described in your quality management system. In this case, this section is not necessary.

  - Training

Describe training of people involved in the project, if necessary.

- System requirements and project input data

Reference here the input data from your project , non limited list :

- Intended use

- End user requirements (they may be very unstructured ! like meeting reports)

- Statement of work of your customer

- System requirements

- Risk analysis

- Legacy system documentation

- Any other input data …

And how you manage their possible modification.

- Configuration management

If you instantiate the “software configuration management plan” document, you may add a reference to that doc and leave this section and subsections blank.

  - Software configuration management

The management of the software configuration may be included in this section: what kind of SCM tool is used, when branches are made etc...

How is the scm database saved or archived, when and where

How a version is extracted and delivered, for verification phases, for final delivery, for patches and service packs …

It may be also described either in your quality management system procedures or in a software configuration management plan.

  - Documentation configuration management

This section present the documentation management rules for all documents sent or received during the XXX project.

It may be also described in your quality management system procedures. In this case, this section is not useful.

- Software development management

If you instantiate the “software development plan” document, you may add a reference to that doc and leave this section and subsections blank.

  - Software development process

The software development process chosen for the project is the waterfall/SCRUM/Extreme programming model (choose yours).

The waterfall/SCRUM/Extreme programming model was chosen for the reasons below: add justification.

  - Software development tools

    - Tools

Describe the IDE, the SCM tools, any tool used to write and manage requirements, code and configuration. Don’t forget their versions. SCM tools are described more precisely in « configuration management »

Examples

- Eclipse + list of plugins or VS2010 + list of plugins

- Purify, boundschecker,

- Git, redmine, Hudson,

- Clearcase,

- Rational Rose, Together J,

- Doors (erk !),

- Bugzilla,

- Any Open source product

- Willy Waller 2006

- And so on …

    - Obsolescence management

Describe how you manage the obsolescence of software development tools :

- Either you update them when a new version comes up

- Or you stick to a version during the developpement and maintenance.

Explain you choice.

  - Software development rules and standards

Describe here the standards and rules used for software development, like modelling (UML), data modelling, coding rules, …

- Tests phases management

If you instantiate the “software development plan” document and describe phases in that doc, you may add a reference to that doc and leave this section and subsections blank.

  - Integration tests

Optional.

Describe how integration is managed Phases, reviews, documentation … Even if this may be described in your quality management system, I recommend you to describe what is forecasted.

  - Verification tests

Describe how verification tests are managed. Phases, reviews, documentation … Even if this may be described in your quality management system, I recommend you to describe what is forecasted.

Tests is often the weak link of soft development. Thinking about tests at the beginning of the project is worth the effort.

Example:

Tests are split in four phases:

- Alpha 1 tests: in this phase, V0.1 of software will be tested. Testers will be the software development team. Each member tests a portion of software developed by another member. Software will be directly tested on the development platform

- Alpha 2 tests: in this phase, V0.5 of software will be tested. Tester will be the software integrator. Software will be installed on the integration and test platform.

- Beta 1 tests: in this phase, V0.8 of software will be tested. Tester will be the software integrator and selected end-users. Software will be installed on the integration and test platform.

- Beta 2 tests: in this phase, V0.9 of software will be tested. Testers will be selected end-users. Software will be installed on the pilot platform in ….

Tests phases are described in the software tests plan OR below:

    - Phase 1

Describe the verification phase:

- In: what is verified (version Vx.y.z)

- Tasks: how it is verified (tests are done according to software test description doc XXX)

- Out: the test report

- Acceptation criteria: how the tests are passed or failed.

Example of acceptation criteria, with bugs levels ratios (dummy but very effective):

- Alpha tests: all blocking bugs are fixed

- Beta tests:  all major bugs found in alpha tests are fixed and less than 20% of remaining bugs are major

- Final version: all major bugs are fixed and 90% of minor bugs are fixed.

Example of acceptation criteria, with rationale about requirements:

- Alpha tests: tests about critical requirements (like those from risk analysis) are passed and requirements about system-software interfaces are passed

- Beta tests:  tests on previous requirements and tests on requirements about main use cases are passed

- Final version: all tests are passed

    - Phase 2

Repeat the pattern for each phase

Describe the verification phase:

- In: what is verified (version Vx.y.z)

- Task: how it is verified (tests are done according to software test description doc XXX)

- Out: the test report

- Acceptation criteria: how the tests are passed or failed.

- Problems resolution

Describe here how bugs, requests, questions … anything coming from anyone outside the software development team. Especially for bugs, how they are recorded, tracked, fixed.

It may be also described in your quality management system procedures. In this case, this section is not useful.

Remark: there is no risk management section in this document. This is voluntary, the risk management plan is an important document and cannot be a section of project management.